## Slide 1: ACI Strategy Session
July 29, 2025

## Slide 2: Payments and Banking Roadmaps

## Slide 3: RTPS Payments Roadmap (2025 – 2027)

## Slide 4: Transact Banking Migration Timeline
 | Q4 2024 |  |  | Q1 2025 |  |  | Q2 2025 |  |  | Q3 2025 |  |  | Q4 2025 |  |  | Q1 2026 |  |  | Q2 2026 |  |  | Q3 2026 |  |  | Q4 2026 |  |  | Q1 2027 |  |  | Q2 2027 |  |  | Q3 2027 |  |  | Q4 2027 |  |  | Q1 2028 |  |  | Q2 2028 |  |  | Q3 2028 |  |  | Q4 2028 |  |  | Q1 2029 |  | 
 | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M
Bank 52 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Lux |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
London & Ireland |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Toronto |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Boston & Sao Paulo |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Tokyo & Beijing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
HK,Taipei, Singapore & Seoul |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Sydney |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Munich, Zurich & Amsterdam |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Milan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Requirements/Development
Production Parallel
Release and Hypercare
Migration Date
Hogan decommissioning
RTPS International
IBS decommissioning
ISO 20022
Bank 52 only Development
Bank 52 & IBS Development
IBS only Development
R24 Analysis, Develop & Vendor testing
R24 STT Testing
R24 Prod Release
May 2nd, 2025

## Slide 5: Deep Dive: RTPS Integration with Transact Banking

## Slide 6
Current State as of Q3 2025 – Outbound International Payment Settlement (Intercompany / Managed Currency)
Outbound International Payment Flow:
Intercompany Payment Instruction Processing
  In the current model, the MT payment instruction is first routed to the IBS branch that holds the customer DDA account (non-managing branch) when different from the market clearing and settlement branch (managing branch)
  IBS checks the managed currency flag and nostro for the given currency. When determined the currency clears through another branch, the IBS non-managing branch sends the MT payment through an internal/intercompany message flow (BESS Traffic Cop / Intranodal) to the IBS managing branch BIC and posts the following accounting.
      Debit - Customer DDA
      Credit - Intercompany Nostro
  IBS managing branch receives the MT instruction from the non-managing branch and determines the settlement channel, RTGS direct clearing or general Swift, and posts the following accounting
    Debit - Intercompany Vostro/DDA
    Credit - Market Nostro/Clearing
IBS
Non-managing branches
(if applicable)
IBS
Market-side / managing
branch
SAA
MX
ISVC
Integration Services
MT
(103 / 202)
SWIFT
FINPlus (MX)
Market
RTGS
System
BESS
Traffic Cop
/ Intranodal
Correspondent / Counterparties
Other
RTGS MX
Payments
CBPR+ MX
Payments
MX
(Pacs)
BESS
MT
(103 / 202)
SWIFT
FIN (MT)
Instruction Sources
ISVC
Integration Services
RTPS
CBPR+ MT
Payments
Non-managing posting (Outbound):
Dr. Client DDA
Cr. Intercompany Nostro
BESS
Traffic Cop
Outbound Payment Clearing & Settlement (RTGS Direct Clearing, CBPR+ MX, CBPR+ MT)
    IBS managing branch sends the MT payment to the applicable outbound flow
      RTGS direct clearing payments are routed to Integration Services (ISVC), translated to MX format and then routed via Gateway to RTPS for settlement in the market (through the RTGS clearing system)
      Non-direct clearing Swift payments (CBPR+) routed through BESS Traffic Cop
        If sending branch BIC is still configured to send MT format, the MT message is routed via BESS through Swift FIN
        If sending branch BIC is configured to send MX format, the MT message is routed to ISVC, translated to MX format and sent via SAA to Swift FINPlus and outbound to the receiving bank.
MT
(103 / 202)
MT
(103 / 202)
Managing branch posting (Outbound):
Db. Intercompany Vostro/DDA
Cr. Nostro / Clearing
MX
(Pacs)
MT
(103 / 202)
MT  MX Translation
Exception Utility

## Slide 7
Inbound International Payment Flow:
Inbound Payment Contractual Settlement
  In the current contractual settlement model, if State Street receives an MT210 notice to receive instruction, or an MT210 is generated as part of our custody processing of a 3rd party FX or placement, there is a contractual credit posted to the client DDA irrespective of receipt of an actual market payment. The MT210 is sent to the IBS branch that holds the customer DDA (non-managing), which drives the following accounting.
      Debit - Intercompany Nostro
      Credit – Customer DDA
  When the currency is managed on another branch, the IBS non-managing branch sends the MT210 through an internal/intercompany message flow (BESS Intranodal) to the IBS managing branch BIC.
  The IBS managing branch receives the MT210 from the non-managing branch and posts the following accounting.
    Debit - Market Nostro/Clearing
    Credit - Intercompany Vostro/DDA
  When the actual inbound market payment is received (settlement notification and/or payment credit reported on the cash statement), the IntelliMATCH reconcilement matches the payment settlement with the contractual IBS posting. No further banking posting is made.
IBS
Non-Managing Branches
(if applicable)
IBS
Market-Side / Managing
Branch
MX
ISVC
Integration Services
BESS
Traffic Cop
/ Intranodal
Other
Instruction Sources
IntelliMATCH
/ TRACS
MTeX
Actual Cash Message
Current State as of Q3 2025 – Inbound International Payment & MT210 Contractual Settlement Model
MT
(210 Cont.)
MT
(210 Cont.)
Non-managing posting (Inbound):
Dr. Intercompany Nostro
Cr. Client DDA
Managing branch posting (Inbound):
Db. Nostro / Clearing
Cr. Intercompany Vostro/DDA
SAA
SWIFT
FINPlus (MX)
Market
RTGS
System
Correspondent / Counterparties
BESS
SWIFT
FIN (MT)
MT
(103 / 202)
MX
(Pacs)
MT
(210 Actual)
MT
(210 Actual)
MT
(210 Cont.)
Incoming payment posted to IBS via one of two methods:
Contractual basis upon processing MT210 / camt.057 advice to receive
Actual basis via IntelliTRACS unadvised incoming payment settlement
Inbound Payment Actual Cash Settlement (aka. Unadvised Payment Receipt)
  If an MT210 instruction is not received (i.e. no contractual settlement), the IntelliMATCH Actual Cash settlement process is triggered when the incoming unadvised payment is received (settlement notification and/or payment credit reported on the cash statement) and tagged as an Actual Cash exception.
  IntelliMATCH sends an Actual Cash instruction to MTeX, which then reads the cash reference files for the customer account and nostro and sends the required postings (in MT210 format) to IBS. If the customer DDA and market settlement nostro are on separate branches, managed currency, MTeX sends MT210 posting messages to both IBS branches to drive the following accounting.
    IBS Non-Managing Branch
        Debit - Intercompany Nostro
        Credit – Customer DDA
    IBS Managing Branch:
      Debit - Market Nostro/Clearing
      Credit - Intercompany Vostro/DDA

## Slide 8: Considerations for Target State Payments (RTPS) and Banking (Transact) Integration
As we advance from the current international “RTPS Conduit Model” to using RTPS as a full payment engine, existing capabilities must be validated and new capabilities and interfaces introduced. The following is intended for further discussion and planning (not an exhaustive list):
Integration with upstream instruction initiation channels
  In the current international Conduit Model, the upstream systems and channels feed into IBS as the payment and banking platform and IBS is the single instruction interface to RTPS.
  With IBS removed as the payment and banking system, the upstream instruction systems must be integrated (via Gateway) with RTPS, including GTM, ION, etc.
Reference Data
  Customer and account data, Correspondent Bank relationship data, Counterparty and payment routing data, Rep Payment Templates, FX rates
Instruction Management and Execution
  Method of Payment (MOP) determination, Correspondent / Nostro Agent selection, Currency cutoff and value date rules, Payment Warehousing until release date/time, Cover Payment determination and Advice/COV generation, etc.
Exception Management / STP Enrichment
  Integration with STP enrichment solution, Integration with Investigations & Case Management solution, Payment Cancellations, Returns
Posting interface to the Banking system (Transact)
  General posting and response interaction, including the credit/risk workflow, covering outbound market payment, inbound market payment and internal book transfer.
  Deep Dive - Capability to enable intercompany payment settlement and posting (Client DDA on Banking Branch A - Market Settlement Account on Branch B).
    Minimally, an intercompany bank posting capability is needed for the Direct Clearing markets (e.g., Canada LYNX payments are cleared through the Toronto branch and posted to the LYNX settlement account on Toronto banking branch; Client deposit accounts in CAD are on multiple banking branches).
    Settlement account structure at the correspondent banks may be reevaluated and modified where appropriate (e.g., consolidated settlement account changed to multiple branch-level settlement accounts). This may not be allowed in certain correspondent banking markets due to currency/market restrictions.
    Given the intercompany capability is required for at least a subset of payment flows, solution options must be evaluated (slides to follow).
    Near-term impact for the USD Client DDAs migrating to the Transact Boston branch for the subset of US Fedwire and CHIPS payments that are processed and settled through the New York branch (slides to follow).

## Slide 9: PCC Target State: Payment Platform Integrated with Transact Banking
In the target state model, RTPS functions as the full payment engine including upstream integration with initiation channels and a posting interaction with Transact as the banking system. ISO 20022 is the industry messaging standard with rich MX data content persisted through the complete message flow.
Market
Correspondent
/ RTGS
MX
Target State Payment and Banking Integration
Sanction Screening
Firco
Continuity (via MTeX)
Payment Clearing & Settlement
ISO 20022 (MX) rich message content persisted through the end-to-end flow, from upstream system through the outbound payment to the market for clearing and settlement
Network
SAA / Other
MX
MX
Payment Platform Solution
(E.g., components of RTPS, Gateway and/or other technology)
Transact
Banking
(Client DDA)
Transact
Banking
(Nostro/Clearing)
Outbound payment posting:
Db. Intercompany Vostro
Cr. Nostro / Clearing
MT
Reference Data:
Customer / Account Data
Relationship Data
Bank Routing Data
Payment Templates
CCY FX Rates
Instruction Management:
MOP Derivation
Correspondent Rules
CCY Cutoff Rules
Warehousing / Release
Cover / Advice Processing
STP Enrichment / Repair:
ACE Pelican STP Integration
Manual Repair
Exception Management:
iTRACS/iTRAN Integration
Case Management
Cancellations
Payment Returns
Capabilities as Full Payment Engine
Channel Initiation
Payment Platform integrated with initiation channels and systems via GWH (e.g., GTM, PayHub, ION, Intrader, etc.)
Instructions sent in ISO 20022 (MX) or legacy formats,
and where necessary, remapped by ISVC to rich MX format and routed to the payment platform.
Banking / Cash Accounting:
Payment platform integrated with banking to post the cash accounting of payment settlements, which includes the credit and risk check orchestrated via GWH with the CRCU
Inbound payment posting:
Db. Intercompany Nostro
Cr. Client DDA
Outbound payment posting:
Db. Client DDA
Cr. Intercompany Nostro
Inbound payment posting:
Db. Nostro / Clearing
Cr. Intercompany Vostro
Outbound payment to market /
Inbound payment settlement
DWH
(Ops Data Store)
SSCD
(Client Data Store)
MyBanking
(BAM Monitoring)
Other Consumers
(KAFKA)
Initiation Channels
SWIFT
Systems
CRCU
(Credit / Risk)
Gateway (GWH)
Data Distribution
Near Real-Time (NRT) message flow from Payment and Banking platforms to consuming systems (Unified Payment / Banking record)
Integration Services
MX
Other Formats
Banking Branch of Client Deposit Account
Banking Branch of
Market Settlement Account
Pacs.008
Pacs.009

## Slide 10: RTPS Integration with Transact including Intercompany Settlement - Approach 1 (Not Recommended)
Market
RTPS
Lon
GWH
GWH
Transact Lon
Market Payment
Client DDA Branch Processing:
When RTPS London determines outbound payment clearing and settlement is via another branch, a banking posting must be made to Transact London between the client DDA and intercompany nostro (credit/risk check performed on client DDA). If payment is formatted to pay via the Cover Method (Advice + Cover), then a pacs.008 advice message must be generated and sent to the Creditor Agent, in addition to the pacs.009 cover payment for clearing and settlement.
RTPS London then routes payment instruction via an intercompany flow to the clearing branch, RTPS Toronto, for market-side processing.
RTPS London via GWH:
Process payment and
post to Transact London
Transact London:
Db. Client DDA
Cr. Intercompany Nostro
RTPS
Tor
GWH
GWH
Transact
Tor
RTPS Toronto via GWH:
Process payment and
post to Transact Toronto
Transact Toronto:
Db. Intercompany Vostro
Cr. Market Nostro
In this approach, intercompany settlement is facilitated as two payment transactions, first from the client branch and then the market clearing branch
Approach 1: Payment instructions are routed via Gateway to the RTPS branch associated with the Client DDA. Following posting to Transact, RTPS forwards intercompany payment instruction to the RTPS branch that holds the market settlement account for the given currency, and drives posting to the respective Transact branch.
Intercompany Payment
Market Clearing Branch Processing:
RTPS Toronto receives intercompany payment instruction from RTPS London (for settlement through Lynx) and drives a banking posting to Transact Toronto between the intercompany vostro and market settlement account (Lynx nostro)
RTPS Toronto releases the payment outbound to the market.
Not Recommended
(Replicates IBS Managed Currency Model)
Example:
CAD Lynx Direct Clearing
Lynx Settlement Account on Toronto branch
Client (CAD) DDA on London branch
MX
MT
Initiation Channels
SWIFT
Systems
Integration Services
MX
Other Formats
Pacs.008
Pacs.009
Client DDA Branch
Market Clearing Branch
Payment Instructions

## Slide 11: RTPS Integration with Transact including Intercompany Settlement - Approach 2 (Recommended)
In this approach, only one payment event is processed through the market clearing branch with intercompany settlement facilitated either via the payment platform and/or the Gateway orchestration layer
Approach 2: Payment instructions are routed to Gateway to orchestrate the required market payment and banking postings. Whether facilitated via Gateway and/or RTPS, the following outcomes are required:
Banking posting to client DDA branch with successful credit/risk check (hold completion until market payment ACK)
Banking posting to market clearing branch (hold completion until market payment ACK)
Payment released from the RTPS clearing branch to the market (orchestration to complete the banking postings)
Example:
CAD Lynx Direct Clearing
Lynx Settlement Account on Toronto branch
Client (CAD) DDA on London branch
Market
Transact
Lon
Market Payment
Transact London:
Db. Client DDA
Cr. Intercompany Nostro
RTPS
GWH
GWH
Transact
Tor
Transact Toronto:
Db. Intercompany Vostro
Cr. Market Nostro
MX
MT
Initiation Channels
SWIFT
Systems
Integration Services
MX
Other Formats
Pacs.008
Pacs.009
Market Clearing Branch
Directionally Recommended
(for further evaluation)
The solution must:
Validate the client DDA has migrated to Transact, return the branch and DDA account
Validate the market payment branch for the given client and currency, and return the respective market settlement / nostro account
Determine the intercompany settlement offset accounts if the client DDA and market nostro reside on different branches (potentially leverage the Gateway intercompany reference table)
At payment release date/time, construct and send unauthorized posting to the Transact client DDA branch with credit/risk check (hold payment release until successful credit/risk response)
Construct and send an unauthorized posting to the Transact branch of the market settlement account / nostro
Release the payment to the market and await network/clearing acknowledgement
Upon receiving the payment acknowledgement, authorize both Transact banking postings (i.e. Gateway sends authorized posting update messages to Transact).
If the payment is formatted to pay via the Cover Method (Advice + Cover), then the solution must generate and send the pacs.008 advice message to the Creditor Agent, in addition to the pacs.009 cover payment for clearing and settlement.
Payment Instructions
Other options or variations?

## Slide 12: US RTPS Integration with Transact Boston & NY: Near-Term Intercompany Settlement Requirement

## Slide 13: Current State Split Model - US RTPS (RPH) Integration with Transact New York
IBS Branch
Example using MT304 instruction to GTM:
- GTM splits MT304 to payment and receipt
- MT210 currency EUR
- MT202 currency USD
GTM performs reference call for fund 1234,
currency USD (RNA / RDA / RPN / HDR)
System on RNA = IBS
Installation / Branch = BS 02
DDA# on HDR = 12345678
BESS
BESS
SWIFT FIN
Current State NY Branch Payment Model (as of Nov 2024): New York branch nostros (USD) were migrated from Hogan Bank 37 to Transact NY. Client DDA accounts remain on Hogan Bank 52
Market
Fed / CHIPS
USD payment instruction processed through GTM; current cash reference data points client USD payment instructions through the regional IBS branches
RPH
NY
GWH
GWH
Channels
SWIFT
Systems
GTM
MT304
- Receive EUR
- Pay USD
Hogan 52
Client DDA
IBS accounting for USD payment:
Db. HoganClr (Hogan link)
CR. Interco USD Nostro
Hogan 52 accounting:
Db. Client DDA (12345678)
MT Payment
RPH NY via GWH:
Process payment and post to Transact NY
Transact NY accounting:
Db. SSBT Boston Vostro
Cr. USD Nostro (Fed or CHIPS)
Transact
NY Branch
Fedwire or CHIPS Payment
MT202 USD
(not formatted with //FW)
IBS Processing:
IBS receives the USD payment instruction and posts a debit to the Hogan Clearing account and credit to the USD intercompany nostro. The debit through the Hogan Clearing account is then routed via the IBS / Hogan link to debit the client DDA on Hogan Bank 52. Posting to Hogan is not subject to credit processing (CMAC).
IBS then sends payment to the State Street NY BIC (SBOSUS3N) where it is received and processed in the US RPH NY Bank. Threshold-level credit monitoring is performed in RPH NY. If payment is formatted to pay via the Cover Method (Advice + Cover), IBS also generates and sends the advice to the creditor agent.
USD payment instructions from other sources

## Slide 14: US RTPS (RPH) Integration with Transact Boston and NY – Target State Intercompany Approach 1
Market
RPH Bos
GWH
GWH
Transact Bos
Market Payment
Client Branch Processing (RPH Boston):
When RPH Boston determines outbound payment is via CHIPS (i.e., cleared through the NY Bank), RPH generates and routes a banking posting via Gateway to Transact Boston between the client DDA (with credit / risk check) and intercompany nostro.
RPH Boston routes the payment instruction to RPH NY for market-side processing. If payment is formatted to pay via the Cover Method (Advice + Cover), then a pacs.008 advice message must be generated and sent to the Creditor Agent, in addition to the pacs.009 cover payment for clearing and settlement.
RPH Bos via GWH:
Process payment and
post to Transact Bos
Transact Bos accounting:
Db. Client DDA (12345678)
Cr. Interco Nostro (Bos/NY)
RPH
NY
GWH
GWH
Transact
NY
RPH NY via GWH:
Process payment and
post to Transact NY
Transact NY accounting:
Db. Interco Vostro (Bos/NY)
Cr. USD Nostro (CHIPS)
For SSBT client DDAs on Transact Boston (USD), cash reference data will no longer reflect IBS as the processing system (now Transact)
Option 1 for NY Branch Payments: For clients with USD DDA on Transact Boston, USD payment instructions are first routed via Gateway to RPH Boston as the client payment branch.
Payments formatted for Fedwire are processed directly from RPH Boston out to the Fed and posted to the client DDA on Transact Boston (not detailed in diagram below).
For payments formatted for CHIPS settlement, after posting to Transact Boston against the client DDA and intercompany nostro, RPH Boston forwards intercompany payment instruction to the RPH NY for processing outbound to CHIPS. RPH NY drives banking posting via Gateway to Transact NY against the intercompany vostro and CHIPS nostro.
MX instructions
Intercompany Payment
Market Clearing Branch Processing (RPH NY):
RPH NY receives intercompany payment instruction from RPH Boston (for CHIPS settlement) and generates/routes a banking posting via Gateway to Transact NY between the intercompany vostro and CHIPS nostro.
RPH NY releases the payment outbound to the market (CHIPS).
Not Recommended
(Replicates IBS Managed Currency Model)
Example using MT304 instruction to GTM:
- GTM splits MT304 to payment and receipt
- MT210 currency EUR
- MT202 currency USD
GTM performs reference call for fund 1234,
currency USD (RNA / RDA / RPN / HDR)
System on RNA = T24 (Transact)
Installation / Branch = S1 24 (Transact B01)
DDA# on RDA = 12345678
DDA# on HDR = no longer used
CHIPS
Channels
SWIFT
Systems
GTM
MT304
- Receive EUR
- Pay USD
USD payment instructions
Integration Services

## Slide 15: US RTPS (RPH) Integration with Transact Boston and NY – Target State Intercompany Approach 2
Market
Market Payment
Directionally Recommended
(as strategic approach)
For SSBT client DDAs on Transact Boston (USD), cash reference data will no longer reflect IBS as the processing system (now Transact)
CHIPS
Option 2 for NY Branch Payments: For clients with USD DDA on Transact Boston, USD payment instructions are routed to Gateway to orchestrate the required market payment and banking postings. Whether facilitated via Gateway and/or RTPS, the following outcomes are required:
Payments formatted for Fedwire are processed directly from RPH Boston out to the Fed and posted to the client DDA on Transact Boston (not detailed in diagram below).
For payments formatted for CHIPS settlement, intercompany orchestration is required.
  Banking posting to client DDA on Transact Boston requiring a successful credit/risk check (hold posting completion until market payment ACK)
  Banking posting to CHIPS nostro on Transact NY (hold posting completion until market payment ACK)
  Payment released from RPH NY to CHIPS (upon receiving payment ACK, complete the banking postings)
Transact
Bos
Transact Boston:
Db. Client DDA
Cr. Interco Nostro (Bos/NY)
RPH
GWH
GWH
Transact
NY
Transact New York:
Db. Interco Vostro (Bos/NY)
Cr. USD Nostro (CHIPS)
If the client DDA is on Transact Boston and instructs a US CHIPS payment (on RPH NY /
Transact NY), with this approach the intercompany settlement solution must:
Validate the client DDA has migrated to Transact and return the branch and DDA (Boston).
Validate and return the market settlement account and banking branch (NY - CHIPS nostro).
Determine the intercompany settlement offset accounts if the client DDA and market nostro reside on different branches (potentially leverage the Gateway intercompany reference table).
At payment release date/time, construct and send unauthorized posting to Transact Boston with credit/risk check of the client DDA (hold payment release until successful credit/risk response).
Construct and send an unauthorized posting to Transact NY against the CHIPS nostro and intercompany offset.
Release the payment to the market (CHIPS) and await network/clearing acknowledgement.
Upon receiving the payment acknowledgement, authorize both Transact banking postings (i.e. Gateway sends authorized posting update messages to Transact).
If the payment is formatted to pay via the Cover Method (Advice + Cover), then the solution must generate and send the pacs.008 advice message to the Creditor Agent, in addition to the pacs.009 cover payment for clearing and settlement.
Other options or variations?
Add a CHIPS line to RPH Boston for accounts converted to Transact and manage all (Target State) from the Boston Bank? Larger effort?
MX instructions
Example using MT304 instruction to GTM:
- GTM splits MT304 to payment and receipt
- MT210 currency EUR
- MT202 currency USD
GTM performs reference call for fund 1234,
currency USD (RNA / RDA / RPN / HDR)
System on RNA = T24 (Transact)
Installation / Branch = S1 24 (Transact B01)
DDA# on RDA = 12345678
DDA# on HDR = no longer used
Channels
SWIFT
Systems
GTM
MT304
- Receive EUR
- Pay USD
USD payment instructions
Integration Services

## Slide 16: US RTPS (RPH) Integration with Transact Boston and NY – Potential Short-Term Approach through IBS
MT304
- Receive EUR
- Pay USD
IBS Branch
Potential Short- Term Tactical Option: Retain IBS in the processing flow to facilitate the client DDA banking posting to Transact Boston, leveraging the IBS to Hogan link (Gateway intercepts Hogan interface and redirects posting to Transact). Also leverage existing IBS capabilities for cover payment processing.
Market
RPH
NY
GWH
GWH
IBS accounting for USD payment:
Db. HoganClr (Hogan link)
CR. Interco USD Nostro
RPH NY via GWH:
Process payment and post to Transact NY
Transact NY accounting:
Db. Interco Vostro (Bos/NY)
Cr. USD Nostro
Transact
NY
Market Payment
For SSBT client DDAs on Transact Boston (USD), cash reference data will no longer reflect IBS as the processing system (now Transact)
Example using MT304 instruction to GTM:
- GTM splits MT304 to payment and receipt
- MT210 currency EUR
- MT202 currency USD
GTM performs reference call for fund 1234,
currency USD (RNA / RDA / RPN / HDR)
System on RNA = T24 (Transact)
Installation / Branch = S1 24 (Transact B01)
DDA# on RDA = 12345678
DDA# on HDR = no longer used
Channels
SWIFT
Systems
GTM
USD payment instructions
Integration Services
Gateway
(GWH/MTeX)
Integration Services
BESS
MT
MX
MT
MT
Pacs.008
Pacs.009
Gateway
(GWH/MTeX)
IBS and Gateway Processing:
Upstream systems will read the cash reference files and send cash instructions to Gateway when Transact (T24) is the banking system. Gateway will require logic to override reference and continue to send applicable payment instructions to IBS (recommend always Boston IBS).
IBS receives the USD payment instruction and follows existing processing, including posting through the Hogan Clearing account with further credit to client DDA (existing Hogan account number will be used on Transact). Gateway intercepts the IBS to Hogan posting and redirects to Transact Boston to post between the client DDA and intercompany nostro.
IBS follows existing payment message processing:
Sends the payment clearing and settlement message to RPH NY (now via BESS traffic cop and Integration Services to RPH)
If payment is formatted to pay via the Cover Method (Advice + Cover), IBS also generates and sends the advice to the creditor agent
Transact
Bos
Transact Boston accounting:
Db. Client DDA
Cr. Interco Nostro (Bos/NY)
Hogan 52
Client DDA
,
Considerations / Consequences of this Tactical Model:
From a strategic perspective, IBS should no longer be in the processing flow for this activity. Both the market settlement account (CHIPS nostro) and client DDA are migrated on branches of Transact in what should be the target state operating model, which does not include IBS. Issues with the IBS EOD cycle times and other inefficiencies persist in this interim model.
The posting to IBS results in redundant sub-ledger accounting. The Transact Boston and NY postings complete the required accounting for the payment. Further evaluation needed, including Finance, to determine if/how to modify the cash sub-ledger accounting and ensure proper GL treatment.
The IBS-based model for inbound payment settlement includes a provision for MT210 contractual settlement, and an exception process for unadvised actual settlement. Contractual settlement would persist in this model; if that is unacceptable a new tactical requirement and solution must be evaluated.

## Slide 17: Appendix

## Slide 18: IBS Payment / Banking Branch BIC’s
IBS Branch | BIC | Managing Branch? | RTGS (via SWIFT) | CBPR+
London, United Kingdom | SBOSGB2XXXX | X | UK CHAPS | Yes
Toronto, Canada | SBOSCATXXXX | X | CA LYNX | Yes
Sydney, Australia | SBOSAU2XXXX | X | AU RITS | Yes
Hong Kong | SBOSHKHXXXX | X | HK CHATS | Yes
Munich, Germany | SBOSDEMXXXX |  | EU Target2 | Yes
Taipei, Taiwan | SBOSTWTPXXX |  | TW FISC | Yes
Boston, USA | SBOSUS3FXXX | X | n/a | Yes
Sao Paulo, Brazil | BCIIBRSPXXX |  | n/a | Yes
Seoul, South Korea | SBOSKRSEXXX |  | n/a | Yes
Singapore, Singapore | SBOSSGSXXXX |  | n/a | Yes
Tokyo, Japan | SBOSJPJXXXX |  | n/a | Yes
Beijing, China | SBOSCNBJXXX |  | n/a | Yes
Luxembourg, Luxembourg | SBOSLULXXXX |  | n/a | Yes
Milan, Italy | SBOSITMLXXX |  | n/a | Yes
Zurich, Switzerland | SSBECHZZXXX |  | n/a | Yes
Amsterdam, Netherlands | SBOSNL2AXXX |  | n/a | Yes

## Slide 19: Interim ISO 20022 Solution: RTPS Conduit Model (Outbound Custody Payment)
The Conduit Model was developed as an interim ISO 20022 solution for payment clearing & settlement in the direct clearing markets to meet mandatory timelines set by the regulators. Initiation channels remain in legacy (MT) format and the target state RTPS payment system provides MX translation services.
Sanctions
Firco
Continuity
IBS
Non-Managing
Branches
BESS
BESS
IBS
Managing
Branch
SWIFT FIN
Sanctions
Firco
Continuity
RTGS Conduit Model - Outbound
(MX messaging outbound to Network)
Market
SWIFT
InterAct
Firco
Continuity
SAA

MX
MT103
MT202
MT210
MT
MT103
MT202
MT103
MT202
MT103
MT202
MT210
Sanctions
pacs.008
pacs.009
pacs.004
MT103 
MT202 
 ACK/NAK
Counterparty
Participant
RTGS
System
Payment Instruction
pacs.008/.009/.004
Payment Status
pacs.002 or xsys.002/.003
admi.002 rejection
Payment Notification
pacs.008/.009/.004
State
Street
pacs.008 / .009 / .004 
 Network ACK
 pacs.002 or xsys
 admi.002
RTPS performs translation to MX
GWH
DWH / Data Consumers
Data Distribution
iMATCH / iTRACS
IntelliMATCH performs recon of payment settlements (pacs payment confirms) and account statement against the IBS nostro. Exceptions managed in iTRACS.
High Level Outcomes Required:
IBS continues in its role as the core payment and banking platform. This includes an intercompany payment leg, across the SWIFT network, when the customer deposit account resides on an IBS branch other than the currency managing branch for clearing and settlement.
The IBS managing branch sends the MT payment instruction via the orchestration layer (GWH) to RTPS for translation services to ISO 20022 (MX) format, sanction screening via Firco Continuity, and then sends the MX payment (pacs.008, pacs.009, pacs.004) outbound via the SAA gateway through the SWIFT network to the RTGS clearing system.
SWIFT forwards the message to the RTGS and sends a network acknowledgement (ACK TRN) back to State Street. The RTGS system receives the payment instruction and responds with a payment status message (pacs.002 or xsys.002/.003) or payment rejection (admi.002), which is routed to RTPS to update the status of the payment in RTPS to complete or exception/repair.
Upon receiving the SWIFT network ACK through the SAA gateway, GWH constructs a SWIFT FIN ACK and sends to IBS to update the status of the payment in IBS to complete.
RTPS sends payment message and status data through the Data Distribution service, via GWH, to various downstream applications and the operational data store (DWH) via a Kafka flow. The MT equivalent message is also persisted and stored in the data solution.
Cash Settlement (Customer)
Cash Settlement (Nostro)
Kafka Flow: Payment message and status data (MX and MT format)
Raw MX message routing (pacs.008 / .009 / .004)
Initiation Channels
SWIFT
Systems
RTPS
GWH
GWH