PCS  Team  SME  Minutes of the MeetingMeeting Minutes

Date: June 4, 2025 Time: Approximately 3:00 PM - 3:18 PM (Based on transcript duration) Attendees:

- Ajay, Amit [C] (AA)

- Dogra, Debalina [C] (DD)

- Bobeck, Scott

- Herrera, Oscar (HO)

- Shurson, Wanda (SW)

- Parveen, Katheeja [C] (PK) - Implied by attendance at end

Meeting Objective/Purpose: To discuss the status of UPF changes, testing, and options for the Control Center demo with the bank, as well as the plan for project and test documentation.

Discussion Points & Decisions:

- UPF Changes and Testing Status:

  - Amit noted that Michael and Thomas are working on UPF changes.

  - Testing can only begin once UPF changes are complete.

  - Testing is expected to be completed by June 13th (next to next Friday).

- Control Center Demo with the Bank:

  - Option 1: Demo post-June 13th, specifically on June 16th or 17th.

  - Option 2: Potentially do a one-hour demo tomorrow if code can be prepared.

  - Debalina raised a point about commenting out config related to rfml sync if a quick demo were to happen, but Scott clarified that rfml sync should ideally be kept in.

  - Decision: The team decided to commit to the bank for a demo on June 17th. Oscar will prepare an email to Venkata to confirm this date and the reasons for it (related to the UPF changes and testing schedule).

- Test Plan and Project Plan Documentation:

  - Oscar confirmed he would chat with Regina and send the test plan by email to everyone in the meeting for review and comments.

  - Wanda suggested adding both the test plan and project plan (as they are active works in progress) to the SharePoint site. This would ensure everyone is looking at the most current version and simplify sharing via email.

  - Amit agreed to this approach.

Action Items:

| Task | Assigned To | Due Date |
| --- | --- | --- |
| Prepare and send email to Venkata confirming June 17th demo. | Oscar Herrera | EOD June 4, 2025 (Implicit) |
| Add test plan and project plan to SharePoint site. | Oscar Herrera, Amit Ajay | TBD |
| Review test plan and provide comments. | All Attendees | TBD |

Export to Sheets

Next Meeting: Not explicitly scheduled in the transcript, but future communication will likely be via email regarding the demo and plan reviews.