## Slide 1: RTPS A2A High Value Roadmap
Real-Time High Value Payments Roadmap
January 2026

## Slide 2: 2026 High Value Payments Roadmap
Q1 - March 2026 | Q2 - June 2026 | Q3 - September 2026 | Q4 - December – 2026
Mandates Annual Mandates SWIFT GPI API v6 Updates - UPF 5.1.1 Structured Postal Address Phase 2 SwiftRef Directory Load REL/AUX Lookup and Enrichment REL/AUX - UI Changes and Data Migration Autotrieve RFML Changes Phase 2 UPF Stack Upgrade Uplift to UPF 5.1.1 Uplift from UPF 5.0.4 to UPF 5.1.1 Control Center Enhancements Control Center Enhancements Q1 Shared Entitlements Mapping Enhancements Action Commands Phase 1 Bypass Global Child from Inquiry Impose Channel from PI, Repair, and Change Verify Delete UETR from Exceptions RTPS Bank Adapter Bank Adapter Enhancements Bank Adapter Hardening Phase 1 | Mandates Annual Mandates for November Release Swift CBPR+ Swift GPI Trck Msgs Swift MT Mandates CHAPS Target2/EBA Lynx PNZ RITS SEPA CHIPS Fedwire RENTAS RMA Checks for CAMTs Structured Address for November Release RGW & JasperSoft Reports Structured Address Carryover From Q1 Control Center Enhancements Control Center Enhancements Q2 High Value Reports Multi Factor Authorization Implement Authorization Screen Create Payment Screen Key Verify in Control Center (Part 2) Repetitive Payment Templates RTPS Bank Adapter Bank Adapter Enhancements Bank Adapter Hardening Phase 2 | Mandates Annual Mandates Swift Payments Label (Wipro Testing) Swift Security Conformance Control Center Enhancements Control Center Enhancements Q3 Action Commands Phase 2: Send Request Credit Delivery Notification (PI and Repair) Move Credit to Beneficiary (EXC, RPR) Set Credit Delivery Notification (RPR) Send Debit Confirmations (RPR) Send Credit Confirmations (RPR) PRM Debit/Credit Confirmations (PI,RPR,EXC VFY, VFY CHG) Assign to Queue RTPS API Adapter API Adapter Enhancements Payment Initiation API Hardening Payment Inquiry API Hardening RTPS Batch Adapter Batch Adapter Enhancements Batch Adapter Hardening MTS Stack Upgrade Maintenance and Stack Upgrades Uplift Entia 64-Bit – AIX Uplift Entia 64-Bit – Linux (RHEL8) | Mandates Annual Mandates Mandates Carryover < Placeholder > Control Center Enhancements Control Center Enhancements Q4 Return to Sender from Inquiry VRU – Callback Verification Payment Initiation VRU Endpoint User Experience Enhancements RTPS Batch Adapter Batch Adapter Enhancements Batch Adapter Carryover < Placeholder> RTPS API Adapter API Adapter Enhancements Repetitives API
FOR USE ONLY WITH NDA
** Subject to Change