Meeting Title: ACI # 03777412 ISO 20022: UPF Control Center - Super1 Login - "null"
Date: Feb 03 8 AM
Duration: ~40 minutes

Meeting Type: Technical Troubleshooting / Incident Review

Attendees

- Adam Kneisel

- Manjula Nalla

- Tausif Patel

- Paul Contreras

- Oscar Herrera

Objective

To review and troubleshoot the BUAT Control Center login failure that occurred after data migration and MFA-related activities, and to identify possible root causes—specifically the potential impact of Dynatrace.

Background Summary

- The team was working on implementing MFA in the BUAT environment.

- During initial access to Control Center, the user management screen failed to render, producing a typical error seen when the Data Migrator has not run.

- Manjula and Adam worked together to run the Data Migrator, encountering initial failures but eventually achieving a successful run with no errors.

- Following the migration (Friday night), all login attempts failed on Monday morning, including access via the super user, returning a null error.

- Multiple remediation attempts were made:

  - Rebuilding the environment

  - New deployment

  - Running the Data Migrator multiple times

  - Updating the migrator properties file and re-importing data

- Despite these actions, Control Center remains inaccessible.

Key Discussion Points

Environment & Installation

- The environment was previously running the June Service Pack.

- A redeployment using the December Service Pack was completed successfully with no installation errors.

- Database health was discussed and appears to be stable; current evidence does not indicate a DB-related issue.

Dynatrace Observation

- Tausif noted that based on exception logs, the issue is likely not database-related.

- A possible cause identified is the Dynatrace agent injecting special characters into response URLs, which may be breaking Control Center login.

- This issue appears environment-specific, as other environments using Dynatrace do not show the same behavior.

Proposed Troubleshooting Approach

- Temporarily disable Dynatrace in the BUAT environment.

- Restart Control Center after disabling Dynatrace.

- Attempt login post-restart to validate whether Dynatrace is the root cause.

- If the issue persists without Dynatrace, further investigation will be required (logs review, escalation).

Decisions Made

- ✅ Proceed with disabling Dynatrace as the next troubleshooting step.

- ✅ Validate Control Center login functionality after Dynatrace is disabled.

- ✅ Share relevant logs and files as needed.

- ✅ Schedule a follow-up meeting on Thursday to review results and next steps.

Action Items

| Action | Owner | Status |
| --- | --- | --- |
| Disable Dynatrace in BUAT | Manjula (with Server Team) | Pending |
| Restart Control Center | Manjula | Pending |
| Attempt login post-Dynatrace disable | Manjula | Pending |
| Provide logs/files if requested | Manjula | As needed |
| Identify Dynatrace-related documentation (SA/notes) | Tausif | In progress |
| Follow-up meeting | Adam / Team | Scheduled (Thursday) |

Open Questions / Risks

- Why Dynatrace is causing an issue only in this BUAT environment and not in others.

- Impact if disabling Dynatrace does not resolve the issue—potential need for deeper root cause analysis or escalation.

- Desire to avoid a full environment rebuild, as this would be highly impactful for BUAT.

Next Steps

- Complete Dynatrace disablement and validation.

- Share findings during the next scheduled meeting.

- If unresolved, escalate with logs and pursue alternative root cause paths.