SUMMARY week of January 12 to January 16.

 Control Center December Service Pack Installation Errors (ACI #03779477 – RTPS-106327)
Finally, the issue was resolved by the product team, who released a hotfix on January 14. On January 15, the corresponding internal tickets were created, and on the same day, the bank downloaded the UPF version and began the installation and testing activities. We are currently awaiting confirmation and formal case closure.

  MPA New Lines – Transact
After confirming this configuration gap with the Configuration team (Jean H), she initially proposed a date in February, later adjusted to early February. We are currently preparing the test cases required for the additional lines and will provide an estimate for the testing effort.
Additionally, there are still pending test cases related to cancellations that remain unresolved.

  Bank Settlement Estimation

After obtaining authorization from the bank and reviewing the available timelines and capacity, it was jointly agreed with Jean H. that aligning this delivery with the March release would be the most appropriate option.

.

 Tag 72 of the MT910 ACI #0377742 – January 8 Meeting
After reviewing the available product-level alternatives for this case, the bank indicated that they will assess the options internally and confirm the next steps.

  New Requirement for the MPA Transact Project
After reviewing the new requirement, an email with clarification questions was sent. We are currently awaiting the bank’s response to continue the analysis.

  MPA Lines Testing
Cancellation test cases for both inbound and outbound transactions remain pending. RTPS-106409 is assigned to Jean H.

  ABA Requirement – Additional Testing
Two test cases remain pending. Katheeja is working on the additional scenarios requested by the bank. There is an ongoing UPF issue that Paul C is currently addressing.

RISK

- ACI# 03779477 - RTPS-106327 Control Center December Service Pack Installation Errors

- MPA new lines – Transact -