SUMMARY week of January 19 to January 23.

 Control Center December Service Pack Installation Errors (ACI #03779477 – RTPS-106327)
Finally, the issue was resolved by the product team, who released a hotfix on January 14. On January 15, the corresponding internal tickets were created, and on the same day, the bank downloaded the UPF version and began the installation and testing activities. We are currently awaiting confirmation and formal case closure.

  Bank Settlement Estimation

After obtaining authorization from the bank and reviewing the available timelines and capacity, it was jointly agreed with Jean H. that aligning this delivery with the March release would be the most appropriate option. The confirmation was sent to bank by mail.

  MPA New Lines – Transact
At this point, Jean confirmed that the delivery would be ready by January 31. In addition, the internal ticket SDPDT-67490  to create the SNAPSHOT was created under codebase Jan_50880. Testing for the multiple lines will begin as per the agreed timeline and is expected to conclude on February 13, after which the fix will be delivered to the bank.

. MPA Lines Testing
Progress is ongoing, and the Reject/Cancellation cases under RTPS-107058 have been assigned to Jean. In addition, several other cases involving a TRAP are currently under review. At this time, 18 out of 64 issues remain pending.

  New Requirement for the MPA Transact Project
After reviewing the new requirement, an email with clarification questions was sent. We are currently awaiting the bank’s response to continue the analysis.

 Tag 72 of the MT910 ACI #0377742 – January 8 Meeting
After reviewing the available product-level alternatives for this case, the bank indicated that they will assess the options internally and confirm the next steps.

  ABA Requirement – Additional Testing
Two test cases remain pending. Katheeja is working in camt111 cases with Paul C , and Maykol Y also.

RISK

- MPA testing- we  need to conclude the pending issues to be ready to test on Jan 31.