SUMMARY week of January 19 to January 23.

Control Center December Service Pack Installation Errors (ACI #03779477 – RTPS-106327)

- Initial Issue Reported as Resolved

  - The original issue was fixed and communicated as resolved last week.

- Bank Confirmed Installation but Left Case Open

  - Although the installation was completed, the bank kept the case open due to additional errors.

- Errors Routed to Paul C. for Remediation

  - Paul is currently analyzing and correcting the errors reported by the bank.

- Documentation Review Conducted

  - It was identified that the bank did not fully follow the manual’s instructions.

- Misalignment Between Bank’s Interpretation and Manual

  - The bank claimed that certain behaviors matched production, but this contradicts the documented guidelines.

- Reinforcement of Correct Process

  - Paul emphasized the importance of following the manual exactly as written.

- Ongoing Iterative Fixes

  - Each correction reveals new errors, making the resolution an iterative process.

- Estimated Closure Timeline

  - The issue is expected to be closed within this week, assuming no additional deviations occur.

Bank Settlement Estimation- New requirement request included in march.

- Requirement Delivery Timeline Confirmed: During the January 19 standup, the delivery date for the existing requirement was confirmed for end of March.

- Request to Add New Requirement to Existing Scope: Venkata requested that the Serial/Cover Payment Evaluation requirement, new requirement still under discussion, be included within the current scope to deliver on March.

- Commitment to Send Confirmation Email: Venkata stated that an email confirming this request would be sent the same day.

- Clarification Provided on ACI Standard Process: We informed Venkata that adding a new requirement requires following ACI’s standard procedure:

  - Creation of a new requirement

  - Full internal review

  - Preparation of a solution document

- Objection Raised by Venkat: Venkata expressed that an internal ACI review would not be feasible and aimed to avoid duplicate testing for this functionality.

- Confirmation Email Received: The expected email was received and reviewed.

- Internal Review with Philip Conducted: Philip assessed the request and agreed that ACI’s standard process must be followed.

- Decision to Escalate: As internal procedures cannot be bypassed, the matter will be escalated to you for further evaluation.

MPA New Lines – Transact / Testing (cancelation cases)

These items were consolidated due to their close relationship. Progress was advanced through the creation of ticket SDPDT-67490, along with alignment with Jean H. The agreed approach is that once the new MPA lines code is ready, the related cancellation error will be resolved simultaneously. This will allow both items to be closed by January 31, with testing commencing the same day and completing on February 13.

Product Prioritization Cases:

Case Presented to Product- issues: During the reporting period, three cases were submitted to the Product team, they accepted as issue

- RTPS-106921 – CHAPS regulatory issue (Priority 1)

- RTPS-106930 – Target (Camt.50)

- RTPS-107540 – Transact: junk characters in Login request

Escalation: The regulatory case RTPS-106921 was escalated with Stephanie, for immediate attention due to its priority and regulatory impact.

Follow-Up Actions: For cases RTPS-106930 and RTPS-107540, the bank was asked to identify the specific banking process that is currently causing the blockage.

Clarification on Case Handling ACI Process: During the stand-up meeting, Venkata provided additional clarity regarding the ACI case workflow:

- A ticket and PCS are submitted.

- The case is reviewed by the SME team.

- The SME determines whether the issue should be routed to:

  - Configuration, which then provides a delivery date or a workaround (WA), or

  - Product, where further prioritization is required.

- For items assigned to Product, the case must compete with submissions from other banks to secure a position within the active queue of approximately 10–20 cases.

- Due to this prioritization process, resolution times for Product-related cases may extend over several months.

New Requirement for the MPA Transact Project
After reviewing the new requirement, an email with clarification questions was sent. We are currently awaiting the bank’s response to continue the analysis.

ABA Requirement – Additional Testing
Katheeja successfully completed this task after resolving the UPF issue, and the results were sent to the bank.
Silvia (Bank) asked to keep the case open while they complete their internal testing.

RISK

- Product Prioritization Cases

- MPA testing- we need to conclude the pending issues to be ready for the test on Jan 31.

- Bank Settlement new requirement included in the march delivery