SUMMARY week of January 26 to January 30.

ACI # 03711383- MPA New Lines / MPA Multi line  (expected due date feb 10th)

- RTPS-106894  Closed

- RTPS-107299  Resolved Waiting finalize RTPS-107058

- RTPS-107058 Progress

ACI # 03711383- MPA Multiple Lines  (expected due date feb 10th)

- RTPS-106764 – Resolved  Testing (4/50)

ACI # 03749089- Bank Settlement (included in release March )

- RTPS-106276 – Test 100 cases due date Feb 20

UPF cases

- 03779477-Control Center December Service Pack Installation Errors: (Awaiting Customer action)

- 03777412-ISO 20022: UPF Control Center - Super1 Login - "null" (progress)

TARGET Cases

- RTPS-85173-Inbound CAMT025 Receipt not mapping with Outbound CAMT050 Liquidity Credit Transfer message (product due March 30)

- RTPS-106930-Outbound CAMT050 MX Message - SAA Header Section populated with incorrect values-product(development)

- RTPS-107894-ACK TRN's are not received in MTS and matched with original outbound transaction-PCS process

- RTPS-107959-Outbound PACS009 wis routed to EXCQ due to TGT Channel Derivation issue.PCS process

CHIPS Cases

- RTPS-105098-CHIPS ISO Inbound - Field 72 OBI/BBI long characters-Bank  hold till Feb 13.

- RTPS-106826-Field 72 - Need sequencing changes in the data--Bank  hold till Feb 13.

Other Cases

- RTPS-106921-CHAPS-LEI is not retained in the credit payment text where its mandatory for the regulations-Dev Assigned

- RTPS-107539-MTS routing issue: Payment flagged for TRS still routed to Hogan queue (DDA_AUTQ)-confim bank working as designed

- RTPS-107540-Transact MPA lines Login request contains junk characters for Transact Accounts-Dev Assigned

RISK

- MPA testing- we need to conclude the pending issues to be ready for the test on Jan 31.