Minutes of Meeting

Meeting Title: ACI & SSB – Discuss ACI Questions on CRCU RPH risk queue requirements

Date: Jan 27

Focus: Risk queue handling for Transact accounts after migration from Hogan; treatment of dormant/inactive accounts and “marked for deletion” behavior.

Attendees:

- Kai Madyun

- Renee Hickey

- Heidi Seyfried

- Mary Kate Savini

- Mark Coppola

- Indira Mallela

- Philip Hegarty (ACI)

- Amit Ajay (ACI)

- Sai Kumar Vemasani (ACI)

- Oscar Herrera (ACI)

1) Objective / Purpose

ACI team met with SSB to clarify requirements for risk queue processing for Transact integration, specifically when accounts migrate from Hogan to Transact.

Key goal: ensure the desired handling of dormant/inactive Transact accounts does not incorrectly route transactions into the Risk Queue (or create operational blockers) due to account flags/holds inherited from legacy processes.

2) Key Discussion Points & Clarifications

2.1 Scope confirmation

Confirmed: The requirement discussed is only applicable for SSB (not SSI).

Clarified: The topic is unrelated to intercompany; intercompany is a separate requirement, though both are under the Transact project.

Outcome: Alignment that this discussion is strictly about risk queue behavior for Transact accounts.

2.2 Current process (Hogan accounts)

Start-of-day / REL load file currently marks accounts using:

- A = Add

- C = Change

- D = Deletion

D is used in practice to indicate accounts that should be treated as dormant/closed behavior:

When D is received, accounts are automatically set to Debit Hold + Credit Hold and flagged for manual deletion.

When such held accounts are used in payment processing:

Transactions route to Risk Queue in Hogan.

Operators validate with the business (e.g., VP/account officer).

If approved within the day → override and proceed.

If not approved by end of day → cancel.

Ops volume: Renee indicated approx. 15–20/day (combined incoming/outgoing) as a typical dormant/hold-related volume.

2.3 Target process (Transact accounts)

Confirmed: For Transact accounts, the desired process is different:

Start-of-day file should exclude status changes for inactive/dormant accounts for converted Transact accounts (so they don’t get blocked in the same way).

Accounts would route to Transact for status validation; if inactive/dormant, they should be handled via CRCU (risk monitoring), not via the legacy risk queue routing triggered by holds/deletion flags.

Explicit confirmation: Mary Kate confirmed that the start-of-day file will not contain those inactive/dormant status change values for Transact accounts (as per the team’s understanding).

2.4 Primary issue identified: “Flagged for manual deletion” blocks updates

Indira described a key technical problem during migration:

For existing records already flagged for manual deletion (and typically also with debit/credit holds), the team is unable to overwrite/remove these values using:

Start-of-day REL load (throws errors when attempting to overwrite the “flagged for manual deletion” state)

IDI dump attempts: able to update at account file but not consistently in address file (limitation observed)

Important nuance :

If an account only has Debit Hold/Credit Hold, the team can overwrite Y → N successfully.

When Debit Hold/Credit Hold + Flagged for manual deletion exists together, the system does not allow changes via the same mechanism.

Therefore, the core blocker is the “flagged for manual deletion” condition, more than holds alone.

2.5 Why are dormant accounts being “marked for deletion”?

Philip and Mark explored whether “mark for deletion” is appropriate:

Philip noted: “Marked for deletion” typically implies you intend to delete the account and may prevent further updates/usage.

Mark explained that the current approach was created historically based on perceived system capabilities to drive dormant accounts into risk processing. The deletion itself is manual today (not automated).

Operational constraint:

Mark described reluctance to automate deletion due to Rep (repetitive/standing orders) records linked to accounts; deleting those is painful to recreate if an account is reactivated.

2.6 Proposed direction (emerging consensus)

Philip suggested a likely better approach:

Stop using “D” (delete/mark for deletion) for dormant processing if it causes the irreversible “marked for deletion” state.

Instead, update the start-of-day REL process so dormant accounts are driven to risk via:

Debit Hold + Credit Hold only

Without “flagged for manual deletion”

This would:

Avoid the “cannot update” situation during migration.

Still achieve risk routing (if needed) without locking accounts into a deletion state.

Note: Mark also suggested adding commentary/annotation for dormant reason, but there was uncertainty whether the start of day REL process supports adding such text; alternative could be IDI update.

3) Decisions / Agreements

Requirement scope: only for SSB, and unrelated to intercompany.

Transact target behavior: Transact accounts should not be routed into risk queue due to dormant status changes in the start-of-day file; dormant/inactive should be handled via CRCU after Transact validation.

Problem focus: The most critical issue is the “flagged for manual deletion” state, which prevents updates/overwrites and complicates migration.

4) Open Questions / Risks

How exactly does the start-of-day REL load apply “D” and trigger “flagged for manual deletion”? Can that mapping be modified?

What is the correct procedure to remove an account from “marked for deletion” so it can be used/updated again?

Can the process be updated to preserve operational controls while avoiding unintended deletion semantics during migration?

Whether to introduce a future automated deletion routine depends on Rep/standing order handling and future architecture (Payments Hub plans).

5) Action Items (ACI / SSB)

ACI (Philip) – Action Items

Investigate how to reverse “marked for deletion” so the account can be updated/used again.

Assess modifying start-of-day REL load to apply debit/credit holds only for dormant accounts and not mark for deletion.

Provide guidance on an automated deletion routine option for accounts marked for deletion (future consideration).

Review and share details on REL Master Delete configuration/privilege and how it impacts deletion of repetitive/related records.

SSB/Team – Action Items

Provide sample accounts/data scenarios (as needed) to reproduce “marked for deletion” behavior and test reversal steps.

Identify whether “D” is being used for dormant vs closed accounts and confirm expected semantics moving forward.

Coordinate with stakeholders (CRCU/operations/Transact migration team) to confirm desired end-state.

6) Next Meeting / Follow-up

Next meeting February 3th.

7) Meeting Close

Team agreed further analysis is needed and that exploring an alternative upstream approach (avoid “marked for deletion”) may be the best path rather than changing risk queue processing logic.